Real-Time CRM Lead Processing and Notification System

Architecture Proposal

Data Engineering Project 5

Azure Implementation of the Automated Lead Assignment and Notification Requirements

Prepared by Krishna C. Mukherjee

Version 1.0 (October 7, 2026)

Status: Draft for review

# Contents

Contents	2

1. Purpose	3

2. Requirements Summary	3

3. Proposed Architecture	3

3.1 Service Mapping from AWS to Azure	3

3.2 Components	4

3.3 End-to-End Flow	5

3.4 Concurrency and Race Conditions	5

3.5 Scalability	5

4. Storage Layout and Data Contracts	6

4.1 Containers and Paths	6

4.2 Enriched Record Schema	6

4.3 Notification Format	7

5. Error Handling, Retries, and Logging	7

6. Security	8

7. CI/CD and Repository Layout	8

8. Environment and Resource Naming	8

9. Plan by Phase	9

10. Assumptions and Deviations Requiring SME Confirmation	10

11. Requirements Traceability	10

# 1. Purpose

This document proposes the architecture for the Real-Time CRM Lead Processing and Notification System. The requirements document describes an AWS implementation built on API Gateway, Lambda, Amazon S3, and Amazon SQS. Consistent with the previous projects, the system will be implemented on Microsoft Azure, with each AWS service mapped to its Azure equivalent and the functional requirements, evaluation criteria, and success criteria fully preserved.

The document covers the proposed components, the end-to-end processing flow, the storage layout and data contracts, error handling and observability, security, CI/CD, the plan by phase, and the assumptions and deviations on which SME confirmation is requested before implementation begins.

# 2. Requirements Summary

The system must perform the following, as stated in the requirements document:

- Capture new lead creation events in real time through a Close CRM webhook subscription.

- Store the processed webhook event as JSON in a source folder, named crm_event_{lead_id}.json.

- Introduce a 10-minute delay so that the CRM has time to assign a lead owner before processing continues.

- Look up the lead owner record in the public bucket dea-lead-owner (file {lead_id}.json), merge it with the lead data on lead_id, and store the enriched record in a target folder.

- Send a New Lead Alert to the team via Slack or email containing Name, Lead ID, Created Date, Label, Email, Lead Owner, and Funnel.

The evaluation criteria call for a README with an architecture diagram, modular code for webhook ingestion, lookup, and storage, correct alert delivery, and effective error handling, retries, and logging. The success criteria require ingestion within seconds, owner assignment only after the delay, correct matching on lead_id, accurate real-time notifications, and safe handling of multiple leads in parallel without race conditions.

# 3. Proposed Architecture

## 3.1 Service Mapping from AWS to Azure

| Requirement | AWS service in the brief | Azure service proposed | Rationale |
| --- | --- | --- | --- |
| Webhook endpoint | API Gateway and Lambda | Azure Functions (HTTP trigger, Python 3.11, Consumption plan) | Public HTTPS endpoint with no servers to manage; the function URL is the webhook target registered with Close |
| Raw and enriched storage | Amazon S3 (source and target folders) | Azure Data Lake Storage Gen2 (containers source and target) | Same storage family used on previous projects; hierarchical namespace gives folder semantics |
| 10-minute delay | Amazon SQS delay queue | Azure Service Bus queue with scheduled messages (ScheduledEnqueueTimeUtc = receipt time + 10 minutes) | Closest functional equivalent to an SQS delay queue; built-in dead-letter queue and delivery counting |
| Lookup and enrichment | Lambda | Azure Functions (Service Bus trigger) | Fires only when a scheduled message becomes visible, which enforces the delay by construction |
| Notification | Slack incoming webhook or SES | Slack incoming webhook (email via Azure Communication Services as a documented fallback) | Slack is the simpler and more immediate of the two permitted channels |
| Secrets | Secrets Manager or environment variables | Azure Key Vault referenced from Function App settings | No secret appears in code or in the repository |
| Logging and monitoring | CloudWatch | Application Insights and Azure Monitor alerts | Structured logs, per-invocation traces, and alerting on failures and dead-lettered messages |
| CI/CD | Not specified | GitHub Actions | Lint, unit tests, and deployment to the Function App on every push to main |

## 3.2 Components

Close CRM webhook subscription. Close posts a JSON event to the registered HTTPS URL each time a lead is created. Each delivery includes the Close-Sig-Timestamp and Close-Sig-Hash headers, which the receiver verifies before trusting the body.

Webhook receiver (fn_webhook_receiver). An HTTP-triggered Azure Function that verifies the signature, extracts the lead fields required downstream, writes the event to the source container as crm_event_{lead_id}.json, schedules a Service Bus message for ten minutes later, and returns HTTP 200 within the Close timeout. All three steps are idempotent, so a repeated delivery of the same event is harmless.

Delay queue (sbq-lead-delay). A Service Bus queue in a Basic-tier namespace. The receiver enqueues a small message containing lead_id and the source blob path, with a scheduled enqueue time ten minutes in the future. The message is invisible to consumers until that time.

Enrichment and notification function (fn_lead_enricher). A Service Bus-triggered Azure Function that reads the source event, fetches https://dea-lead-owner.s3.us-east-1.amazonaws.com/{lead_id}.json over public HTTPS, merges the two records on lead_id, writes the result to the target container as crm_lead_enriched_{lead_id}.json, and posts the New Lead Alert to Slack. The three concerns are implemented as separate modules (storage, lookup, notifier) and composed by the function entry point.

Azure Key Vault (kv-crmleads-kcm). Holds the Close webhook signature key and the Slack incoming webhook URL. The Function App reads them through Key Vault references using its managed identity.

Application Insights (appi-crmleads-kcm). Receives structured logs and dependency traces from both functions. Azure Monitor alert rules fire on function failures and on any message reaching the dead-letter queue.

GitHub repository and Actions workflow. Source of truth for code, infrastructure scripts, and documentation; the workflow runs ruff and pytest and deploys the Function App on a green build.

## 3.3 End-to-End Flow

- A sales representative creates a lead in Close. Close posts the lead.created event to the webhook URL within seconds.

- fn_webhook_receiver validates the signature and timestamp, parses the event, and rejects anything that is not an object_type of lead with action created (HTTP 200 with a logged skip, so Close does not retry).

- The function writes the event JSON to source/crm_event_{lead_id}.json and records receipt_time_utc in the blob metadata.

- The function schedules a Service Bus message {lead_id, source_path, attempt: 1} for receipt time plus 10 minutes and returns HTTP 200. Steps 3 and 4 complete in well under one second.

- Ten minutes later, the message becomes visible, and fn_lead_enricher is invoked.

- The enricher fetches the lead-owner file from the public bucket. If the file exists, it merges the lead fields from the event (display_name, lead_id, date_created, status_label) with the lookup fields (lead_email, lead_owner, funnel), validates that both lead_id values match, and writes the enriched record to the target container.

- The enricher posts the New Lead Alert to the Slack channel and completes the message. Processing time, lookup status, and delivery status are logged to Application Insights.

- If the lookup file is not yet available (HTTP 404), the enricher reschedules the same message for five minutes later and increments attempt, up to a configurable limit (default three further attempts). After the final attempt, the record is written to the target with lead_owner set to Unassigned, and the alert is sent with that value, so that no lead goes unnoticed. Section 10, item 5 requests confirmation of this rule.

## 3.4 Concurrency and Race Conditions

Each lead is processed independently, and all artifacts are keyed by lead_id, so that leads arriving simultaneously never contend for the same object. The receiver can scale to many concurrent instances on the Consumption plan. The enricher uses Service Bus peek-lock delivery: a message is locked while one instance processes it, is completed only after the target write and the Slack post succeed, and is redelivered to another instance if the first one fails. Blob writes are overwrite-by-name, so a redelivery produces the same file rather than a duplicate. Duplicate webhook deliveries from Close for the same event are collapsed by the same naming rule and by Service Bus duplicate detection keyed on the event id where the chosen tier supports it.

## 3.5 Scalability

The expected volume is low (a handful of leads per day during the evaluation period). The design nonetheless scales without change: the Consumption plan adds function instances on demand, Service Bus Basic sustains thousands of messages per second, and ADLS Gen2 has no practical object-count limit. If the organization later requires analytics over lead history, the source and target containers already form a bronze and silver layer that a Synapse Spark pool or serverless SQL can read directly, following the medallion pattern of Projects 2 through 4.

# 4. Storage Layout and Data Contracts

## 4.1 Containers and Paths

| Container | Path pattern | Content | Written by |
| --- | --- | --- | --- |
| source | crm_event_{lead_id}.json | Full webhook body (subscription_id and event) as received, after signature verification | fn_webhook_receiver |
| target | crm_lead_enriched_{lead_id}.json | Lead fields from the event merged with the lead-owner lookup fields | fn_lead_enricher |
| target | unmatched/crm_lead_enriched_{lead_id}.json | Same schema with lead_owner = Unassigned and lookup_status = not_found, written only after the retry limit is exhausted | fn_lead_enricher |
| logs (optional) | dead-letter/{yyyy}/{MM}/{dd}/{message_id}.json | Copy of any message that reached the dead-letter queue, for manual replay | Dead-letter handler |

The brief refers to source and target folders in a single S3 bucket. Two containers in one ADLS Gen2 storage account give the same separation with container-level access control; if a single container with source/ and target/ prefixes is preferred, the change is confined to one configuration value.

## 4.2 Enriched Record Schema

| Field | Source | Example |
| --- | --- | --- |
| lead_id | event.lead_id | lead_niuYPXlw6vnFQIhwZCKDaaKv9XMQs9KA5NgxhNRBgaA |
| display_name | event.data.display_name | Lowell Bast |
| date_created | event.data.date_created | 2025-05-20T12:14:56.409000+00:00 |
| status_label | event.data.status_label | Potential |
| lead_email | lookup.lead_email | gatequdit@gmail.com |
| lead_owner | lookup.lead_owner | Lucija Bitunjac |
| funnel | lookup.funnel | DE ACADEMY Direct VSL |
| funnel_from_crm | event.data custom field cf_am3U… | DE ACADEMY Direct VSL (kept for reconciliation with the lookup value) |
| event_id | event.id | ev_1ntH1vAE4G7DNjNZYkMeck |
| received_at_utc | receiver clock | 2026-10-14T13:02:11Z |
| enriched_at_utc | enricher clock | 2026-10-14T13:12:15Z |
| lookup_status | enricher | found, or not_found after retries |
| lookup_attempts | enricher | 1 |

## 4.3 Notification Format

The Slack message is posted through an incoming webhook as a Block Kit message with a header and a field section. The seven required fields appear in the order given in the brief:

New Lead Alert

Name: {display_name}    Lead ID: {lead_id}

Created Date: {date_created}    Label: {status_label}

Email: {lead_email}    Lead Owner: {lead_owner}    Funnel: {funnel}

The notifier module exposes a single send(alert) function behind an interface, so an email channel (Azure Communication Services Email) can be added without touching the enrichment logic should the SME prefer email.

# 5. Error Handling, Retries, and Logging

| Failure | Handling |
| --- | --- |
| Invalid or missing Close signature | HTTP 401, event discarded, warning logged with the source IP. Nothing is written to storage. |
| Malformed or non-lead event | HTTP 200 with a logged skip, so that Close does not retry a payload that will never succeed. |
| Storage write fails in the receiver | HTTP 500 so that Close retries the delivery (Close retries failed webhooks with back-off). The write is idempotent, so the retry is safe. |
| Service Bus enqueue fails after the blob is written | HTTP 500; on the retried delivery, the blob is overwritten, and the message is scheduled. No orphan is possible because the alert is driven by the message, not the blob. |
| Lead-owner file not found (404) | Rescheduled every 5 minutes up to the configured limit, then processed as Unassigned (Section 10, item 5). |
| Lead-owner lookup transient error (5xx, timeout) | Exponential back-off within the invocation (3 tries), then the message is abandoned and redelivered by Service Bus; after max delivery count (5), it is dead-lettered. |
| Slack post fails | Same in-invocation back-off; the target record is already written, so a redelivery resends only the alert. The alert carries the event id, so duplicates are recognizable. |
| Any message reaching the dead-letter queue | Azure Monitor alert to the operator; a small replay script in the repository moves messages back to the active queue after the cause is fixed. |

Every log line is structured JSON with lead_id, event_id, stage, attempt, and elapsed_ms so that a lead can be traced from receipt to alert in Application Insights with a single query. Receipt-to-alert latency is recorded as a custom metric to demonstrate the success criteria.

# 6. Security

- The webhook endpoint is public, as required by Close, but every request must carry a valid HMAC-SHA256 signature computed over the timestamp and the raw body with the subscription signature key; requests older than five minutes are rejected to prevent replay.

- The signature key and the Slack webhook URL live in Key Vault and reach the functions only as Key Vault references; the repository contains no secrets and the .gitignore excludes local settings files.

- The Function App uses a system-assigned managed identity with Storage Blob Data Contributor on the storage account, Azure Service Bus Data Sender and Receiver on the queue, and Key Vault Secrets User. No connection strings are stored in application settings.

- Lead records contain personal data (name and email). Both containers are private, storage firewall rules allow only the Function App, and the Slack channel is assumed to be a private channel for the sales team.

- The lead-owner bucket is public by design of the exercise; it is read over HTTPS with a strict timeout and no credentials.

# 7. CI/CD and Repository Layout

Repository: github.com/krismukh/crm-lead-notifications.

| Path | Content |
| --- | --- |
| README.md | Overview, architecture diagram, setup, deployment, operations, and test instructions |
| docs/ | This proposal, the draw.io diagram and its PNG export, the decision log, and the validation report |
| infra/create_environment.sh | Idempotent Azure CLI script creating all resources listed in Section 8 |
| src/functions/ | function_app.py with the two function definitions |
| src/leadflow/ | Modules: verify.py (signature), storage.py (ADLS read and write), queue.py (scheduling), lookup.py (lead-owner fetch), enrich.py (merge), notify.py (Slack), models.py (dataclasses) |
| tests/ | pytest unit tests with recorded sample events and mocked HTTP and storage; a local end-to-end test that posts the sample event to the function running under Azure Functions Core Tools |
| .github/workflows/ci.yml | ruff, pytest, and deployment with azure/functions-action on push to main |
| scripts/ | send_test_event.py (signed sample event), replay_dead_letter.py |

# 8. Environment and Resource Naming

Resources follow the naming used on previous projects and are created in the existing Pay-As-You-Go subscription, region West US 3. No Synapse workspace is required, so the two-workspace limit encountered on the previous project does not apply.

| Resource | Name | Notes |
| --- | --- | --- |
| Resource group | rg-crmleads |  |
| Storage account (ADLS Gen2) | stcrmleadskcm | Containers source, target, logs |
| Service Bus namespace and queue | sb-crmleads-kcm, queue sbq-lead-delay | Basic tier; max delivery count 5; dead-lettering enabled |
| Function App | func-crmleads-kcm | Linux Consumption, Python 3.11, system-assigned identity |
| Key Vault | kv-crmleads-kcm | Secrets close-webhook-signature-key, slack-webhook-url |
| Application Insights | appi-crmleads-kcm | Workspace-based |
| Monitor alert rules | alr-crmleads-failures, alr-crmleads-deadletter |  |

Estimated running cost is under five dollars per month at the expected volume, most of it for the Service Bus Basic namespace and Application Insights ingestion.

# 9. Plan by Phase

Phases are listed in execution order. The final phase depends on the CRM team creating the webhook subscription and on real lead activity.

| Phase | Scope | Deliverables |
| --- | --- | --- |
| 0. Preparation | Confirm this proposal; obtain the Slack channel and incoming webhook; review the Close webhook signature specification against the sample event | Approved proposal; secrets ready for Key Vault |
| 1. Environment | infra/create_environment.sh creating all resources in Section 8 with role assignments and Key Vault references | Script in repository; resources provisioned |
| 2. Webhook receiver | fn_webhook_receiver with signature verification, source write, and scheduled enqueue; unit tests from the two sample events | Function deployed; tests passing; signed test event script |
| 3. Enrichment and notification | fn_lead_enricher with lookup, merge, target write, Slack alert, and the not-found retry rule; unit tests with mocked lookup and Slack | Function deployed; end-to-end test with the sample lead_id from the brief |
| 4. CI/CD and observability | GitHub Actions workflow, Application Insights queries, alert rules, dead-letter replay script, README | Green CI; alerts configured; README with diagram |
| 5. Subscription and validation | Provide the endpoint URL for subscription creation; process live leads; record latency and accuracy for each lead | Validation report; decision log; final hand-off note |

# 10. Assumptions and Deviations Requiring SME Confirmation

A brief reply confirming the following items, in whole or with exceptions, is all that is needed to proceed.

- Azure is used in place of AWS, as in the previous projects, with the service mapping in Section 3.1. The functional requirements, evaluation criteria, and success criteria are unchanged.

- The 10-minute delay is implemented with Azure Service Bus scheduled messages rather than an SQS delay queue. The delay is measured from the time the receiver stores the event, which is within seconds of lead creation.

- The lead-owner lookup continues to use the public AWS bucket dea-lead-owner over HTTPS, since it is supplied by the program; no AWS account or credentials are required on the Azure side.

- Slack is the notification channel. An email channel can be added if preferred; please indicate the Slack workspace and channel to use, or whether a channel in my own workspace is acceptable for the evaluation.

- If the lead-owner file is still absent after the delay, the enricher retries every five minutes up to three further times (25 minutes after creation in total) and then records the lead as Unassigned and sends the alert with that value. Please confirm the retry count and the Unassigned handling, or indicate that such leads should instead be held in the dead-letter queue without an alert.

- Signature verification requires the webhook signature key that Close returns when the subscription is created. I will request it from the CRM team together with the subscription; if it cannot be shared, the endpoint will instead be protected by a function key embedded in the registered URL.

- Only events with object_type lead and action created are processed; updates and deletions are acknowledged and ignored.

- Enriched records are written to a separate target container (with an unmatched/ prefix for Unassigned leads) rather than a folder in the same container; the layout is configurable.

- Validation depends on leads being created in Close after the subscription exists. Please confirm whether test leads can be created on request, or whether validation should rely on organic lead activity over an observation window.

# 11. Requirements Traceability

| Requirement (brief) | Design element | Section |
| --- | --- | --- |
| FR1 Capture webhook events in real time | HTTP-triggered fn_webhook_receiver; subscription created by the CRM team against its URL | 3.2, 3.3 |
| FR2 Store JSON as crm_event_{lead_id}.json in source | source container, same naming | 4.1 |
| FR3 10-minute delay before further processing | Service Bus scheduled message; enricher triggered only when visible | 3.2, 3.3 |
| FR4 Lookup lead owner, merge on lead_id, store in target | lookup.py and enrich.py; target container | 3.3, 4.1, 4.2 |
| FR5 Slack or email alert with the seven fields | notify.py; Block Kit message | 4.3 |
| EC1 README with architecture diagram | README.md and docs/ diagram | 7 |
| EC2 Modular code for ingestion, lookup, and storage | src/leadflow modules | 7 |
| EC3 Alerts sent correctly | End-to-end test with sample lead; validation report | 9 (Phase 5) |
| EC4 Error handling, retries, logging | Section 5 table; Application Insights; dead-letter alerting | 5 |
| SC1 Ingested within seconds | Receiver returns after blob write and enqueue; latency metric | 3.3, 5 |
| SC2 Owner assignment only after the delay | No lookup occurs before the scheduled message is visible | 3.3 |
| SC3 Correct match on lead_id | lead_id equality check between event and lookup record | 3.3 |
| SC4 Real-time, accurate notifications | Alert posted immediately after enrichment; fields sourced per the brief | 4.3 |
| SC5 Parallel leads without race conditions | Per-lead keys, peek-lock, idempotent writes | 3.4 |